RAH-E-RAVAAN

Development Steps per User Story

A technical implementation guide, organized to match the RER Jira project (17 Epics · 84 Stories)

Final Year Project · BSCS · Artificial Intelligence & Software Engineering

July 2026

# Table of Contents

# How to Use This Document

Each section below corresponds one-to-one with an Epic in the RER Jira project. Within each Epic, every Story is presented in its Jira order with its issue key (e.g. RER-26), a one-line objective, a concrete numbered/bulleted sequence of implementation steps, the files or modules most likely to be touched, and the acceptance criteria that should hold before the story is marked Done.

These steps assume the architecture and conventions established in the overall development plan (FastAPI backend, React/Vite web, Flutter mobile, PostgreSQL/Redis/Qdrant, LangChain for AI orchestration). They are a starting implementation approach, not a rigid prescription — adapt as you learn more during actual development.

# 1. Environment & DevOps Foundation

Jira Epic: RER-1

RER-18  Initialize repositories with shared conventions

Objective

Stand up the three codebases with a documented, consistent structure so every subsequent story has somewhere to land.

Development Steps

- Create three repos (or a monorepo with /web, /mobile, /backend) and add a root CONTRIBUTING.md describing branch naming, commit conventions, and PR process.

- Scaffold web: `npm create vite@latest web -- --template react-ts`, add Tailwind CSS config.

- Scaffold backend: FastAPI project with `app/api`, `app/models`, `app/services`, `app/core` package layout; add `pyproject.toml`.

- Scaffold mobile: `flutter create mobile`, set up `lib/features/`, `lib/core/` folder structure.

- Add a root `.editorconfig` and per-project `.gitignore`.

Key Files / Modules

/CONTRIBUTING.md  ·  /web/  ·  /backend/app/  ·  /mobile/lib/

Acceptance Criteria

All three projects build/run locally with placeholder home screens; structure reviewed and approved by the team.

RER-19  Docker Compose local environment

Objective

Let any developer bring up the full stack with one command.

Development Steps

- Write `docker-compose.yml` with services: postgres:16, redis:7, qdrant/qdrant, backend (build from /backend Dockerfile), and optionally a web dev service.

- Add a backend `Dockerfile` (multi-stage: install deps, copy app, run uvicorn with --reload for dev).

- Define named volumes for Postgres and Qdrant data persistence across restarts.

- Add a `.env.example` with all required variables (DB URL, Redis URL, Qdrant URL, API keys) and load via `python-dotenv` / `pydantic-settings`.

- Document the one-command startup (`docker-compose up`) in the root README.

Key Files / Modules

/docker-compose.yml  ·  /backend/Dockerfile  ·  /.env.example

Acceptance Criteria

`docker-compose up` brings up Postgres, Redis, Qdrant, and the backend, all reachable on documented ports.

RER-20  GitHub repo & branch protection setup

Objective

Prevent accidental direct pushes and standardize how changes get reviewed.

Development Steps

- Enable branch protection on `main`: require PR reviews (≥1 approval), require status checks to pass, disallow force-push.

- Add `.github/PULL_REQUEST_TEMPLATE.md` with sections: what/why, testing done, screenshots (if UI).

- Add `.github/ISSUE_TEMPLATE/bug_report.md` and `feature_request.md`.

- Add a `CODEOWNERS` file mapping `/backend` `/web` `/mobile` to the relevant team members.

Key Files / Modules

/.github/

Acceptance Criteria

A direct push to main is rejected; a test PR correctly requires review and shows the template.

RER-21  CI skeleton: lint + test on every PR

Objective

Catch basic errors before merge, even before real tests exist.

Development Steps

- Add `.github/workflows/ci.yml` with three jobs: backend (ruff + mypy + pytest), web (eslint + tsc --noEmit + vitest), mobile (flutter analyze + flutter test).

- Cache dependencies (pip/npm/pub) between runs to keep CI fast.

- Set the workflow to trigger on `pull_request` targeting `main`.

- Add a required-status-check rule referencing this workflow in branch protection.

Key Files / Modules

/.github/workflows/ci.yml

Acceptance Criteria

Opening a PR with an intentionally broken lint rule fails CI; a clean PR passes.

RER-22  Provision third-party accounts and API keys

Objective

Have every external dependency ready before features that need them are built.

Development Steps

- Create Mapbox account, generate a public access token scoped to the project domain.

- Create OpenAI API account/project, generate a scoped API key with usage limits set.

- Provision a Qdrant Cloud cluster (or note self-hosted plan) and note the endpoint + API key.

- Register sandbox accounts with Safepay and JazzCash for payment testing.

- Store all keys in a password manager and add matching placeholders to `.env.example`; never commit real keys.

Key Files / Modules

/.env.example

Acceptance Criteria

Every key exists, is documented, and is verified with a trivial test call (e.g. a curl to the Mapbox tile endpoint).

RER-23  Configure coding standards & linters

Objective

Enforce a consistent code style automatically instead of via manual review comments.

Development Steps

- Backend: add `ruff.toml` (lint rules) and `mypy.ini` (strict mode for `app/` package); add `black` as formatter with a pre-commit hook.

- Web: add ESLint config (typescript-eslint + react-hooks plugin) and Prettier config; wire both into a `lint-staged` + `husky` pre-commit hook.

- Mobile: add `analysis_options.yaml` extending `flutter_lints`; enable `dart format` on save via editor config.

- Add a root `pre-commit-config.yaml` if using Python-based pre-commit across all three.

Key Files / Modules

/backend/ruff.toml  ·  /web/.eslintrc  ·  /mobile/analysis_options.yaml

Acceptance Criteria

Committing a deliberately malformatted file is auto-fixed or blocked by the pre-commit hook.

RER-24  Draft ER diagram & database schema v1

Objective

Agree on the core data model before any feature-specific tables get added ad hoc.

Development Steps

- Draft an ER diagram (e.g. in dbdiagram.io or Mermaid) covering: users, roles, institutions, domains, trips, itineraries, itinerary_days, enrollments, organizers, payments, gps_logs.

- Translate the diagram into SQLAlchemy models under `app/models/`, one file per aggregate (user.py, trip.py, organizer.py, payment.py, gps.py).

- Set up Alembic (`alembic init`) and generate the initial migration from the models.

- Add foreign key constraints and appropriate indexes (e.g. on `users.email`, `enrollments.trip_id`).

- Review the schema as a team before merging — this is the foundation every later story builds on.

Key Files / Modules

/backend/app/models/  ·  /backend/alembic/versions/0001_initial.py

Acceptance Criteria

`alembic upgrade head` creates all tables cleanly on a fresh database; ER diagram is committed to the repo.

RER-25  Seed product backlog from UX plan epics

Objective

Ensure the Jira backlog stays traceable back to the approved UX plan (already done — this documents the linkage).

Development Steps

- Cross-reference each Jira epic against its corresponding UX Plan section number.

- Add the UX Plan section reference into each Epic's description field in Jira for future traceability.

- Confirm every wireframe screen maps to at least one story (no orphaned designs).

Key Files / Modules

Jira: RER project epics

Acceptance Criteria

Every UX Plan section has a corresponding epic; no wireframe screen lacks a story.

# 2. Authentication & Access Control

Jira Epic: RER-2

RER-26  Customer sign-up (email/password + Google OAuth)

Objective

Let customers create an account via email/password or Google, matching the mobile sign-up wireframe.

Development Steps

- Backend: `POST /auth/signup` — validate email/password (Pydantic schema), hash password with argon2, create `User` row with role=customer.

- Backend: integrate Google OAuth via `authlib` — `GET /auth/google/login` redirects, `GET /auth/google/callback` exchanges code, upserts user.

- Backend: on success, issue a JWT access token + refresh token pair (see RER-30).

- Web/Mobile: build the sign-up form matching the wireframe (name, email, password fields + 'Continue with Google' button).

- Add client-side validation (email format, password strength) before submit.

Key Files / Modules

/backend/app/api/auth.py  ·  /backend/app/services/auth_service.py  ·  /web/src/pages/SignUp.tsx  ·  /mobile/lib/features/auth/signup_screen.dart

Acceptance Criteria

A new user can sign up both ways and lands authenticated on the home screen; duplicate email is rejected with a clear error.

RER-27  Institutional email domain detection at signup

Objective

Surface an informational banner when the entered email matches a known institutional domain.

Development Steps

- Backend: on signup, extract the email domain and query the `domains` table (read-only at this stage — full registry UI comes in RER-62).

- Backend: return an `is_institutional: true/false` and `institution_name` field in the signup response.

- Frontend/mobile: if `is_institutional` is true, show the 'institutional email detected' note below the email field.

- Ensure this is purely informational at signup — it does not yet grant institutional access (that requires organizer approval + domain lock, see RER-63).

Key Files / Modules

/backend/app/services/domain_service.py  ·  /web/src/components/InstitutionalBanner.tsx

Acceptance Criteria

Signing up with a seeded test institutional domain shows the banner; a non-institutional email does not.

RER-28  Organizer registration flow

Objective

Let travel agencies and institutional committees apply to become organizers, pending admin review.

Development Steps

- Backend: `POST /organizer/apply` accepting `type: agency|institution`, business/committee details, and document upload references.

- Backend: file upload endpoint (`POST /uploads`) storing documents to S3-compatible storage (or local disk for dev), returning a reference URL.

- Backend: create an `Organizer` row with `status=pending_review`.

- Web: build the two-path registration form (agency vs institution) matching the wireframe, with document upload via drag-and-drop.

- Show a 'pending review' confirmation screen after submission.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/pages/OrganizerRegister.tsx

Acceptance Criteria

Submitting either path creates a pending organizer record visible later in the admin approval queue (RER-61).

RER-29  Admin login with mandatory 2FA

Objective

Require TOTP-based 2FA and enforce a 30-minute inactivity timeout for admin accounts specifically.

Development Steps

- Backend: `POST /admin/auth/login` — verify password, then require a second step (`POST /admin/auth/2fa/verify`) using `pyotp` to validate the TOTP code.

- Backend: `POST /admin/auth/2fa/enroll` generates a TOTP secret and QR code (via `qrcode` lib) for first-time setup.

- Backend: set a shorter-lived session/JWT (30 min) for admin tokens specifically, refreshed only on activity.

- Backend: middleware that checks last-activity timestamp and force-logs-out admins after 30 minutes idle.

- Web: build the admin login screen with password + 6-digit TOTP code fields, and the enrollment QR screen.

Key Files / Modules

/backend/app/api/admin_auth.py  ·  /web/src/pages/admin/AdminLogin.tsx

Acceptance Criteria

An admin cannot access any /admin route without completing 2FA; a session idle for 31 minutes is rejected on the next request.

RER-30  JWT auth & RBAC middleware

Objective

Enforce role-based access control on every API route from the start, not bolted on later.

Development Steps

- Backend: implement JWT issuance (`create_access_token`, `create_refresh_token`) using `python-jose`, embedding `user_id` and `role` claims.

- Backend: `POST /auth/refresh` rotates the refresh token and issues a new access token.

- Backend: a FastAPI dependency `get_current_user` decodes and validates the JWT on every protected route.

- Backend: a `require_role(*roles)` dependency factory that 403s if the user's role isn't in the allowed list; apply it to every router (customer/organizer/admin) from day one.

- Write unit tests asserting a customer token is rejected on organizer/admin-only routes.

Key Files / Modules

/backend/app/core/security.py  ·  /backend/app/core/deps.py

Acceptance Criteria

≥80% test coverage on this module; a customer JWT used against an admin route returns 403.

RER-31  Domain registry data model

Objective

Lay the data foundation for institutional domain locking, used later by RER-27, RER-62, and RER-63.

Development Steps

- Backend: add a `Domain` SQLAlchemy model (domain, institution_name, organizer_id, status, students_verified_count).

- Backend: add a service function `match_domain(email) -> Domain | None` using suffix matching on the email's domain part.

- Write an Alembic migration for the new table.

- Seed a couple of test domains (e.g. `@seecs.edu.pk`) for local development and demos.

Key Files / Modules

/backend/app/models/domain.py  ·  /backend/app/services/domain_service.py

Acceptance Criteria

`match_domain('a@seecs.edu.pk')` returns the seeded domain record; an unmatched email returns None.

# 3. Design System & Onboarding

Jira Epic: RER-3

RER-32  Onboarding quiz (4-step flow)

Objective

Capture travel style, budget, and region preferences right after signup to personalize the experience.

Development Steps

- Backend: add a `preferences` JSONB column on `User` (or a separate `UserPreferences` table) and `PATCH /users/me/preferences` endpoint.

- Web/Mobile: build a 4-step wizard component (progress indicator, back/next) matching the wireframe: travel style → budget range → regions → summary.

- Persist quiz answers to local state until the final step, then submit in one API call.

- Allow skipping the quiz, defaulting preferences to null/general.

Key Files / Modules

/backend/app/api/users.py  ·  /web/src/features/onboarding/  ·  /mobile/lib/features/onboarding/

Acceptance Criteria

Completing the quiz updates the user's preferences in the DB and redirects to the home feed; skipping also works.

RER-33  Shared design tokens & Tailwind config

Objective

Codify the maroon/lime brand identity as reusable design tokens instead of hard-coded hex values.

Development Steps

- Extend `tailwind.config.js` with custom colors (`maroon`, `lime`, plus tints/shades), spacing scale, and border-radius tokens matching the wireframes.

- Define typography scale (font family, sizes, weights) as Tailwind theme extensions.

- Export the same tokens as a JSON/YAML file mobile can reference for Flutter's ThemeData equivalents, keeping both platforms visually consistent.

Key Files / Modules

/web/tailwind.config.js  ·  /design-tokens.json

Acceptance Criteria

A component using `bg-maroon-600` renders the exact brand color from the wireframes; tokens are documented.

RER-34  Shared component library

Objective

Build the reusable primitives every screen in all three portals will use.

Development Steps

- Build base components: Button (variants: primary/secondary/ghost), Card, Input/TextField, Badge, Avatar, ChatBubble, NavShell (sidebar for organizer/admin, bottom-nav for customer mobile).

- Use Tailwind + `class-variance-authority` (or similar) for variant styling.

- Document each component with props and usage examples (Storybook or an MDX style-guide page).

- Add basic unit/snapshot tests for each component.

Key Files / Modules

/web/src/components/ui/

Acceptance Criteria

All components render correctly across the three portal contexts; documented in the style guide.

RER-35  Destinations table + basic CRUD API

Objective

Provide the foundational destinations dataset that discovery, planner, and organizer builder will all read from.

Development Steps

- Backend: `Destination` model (name, region, province, description, tags, coordinates, best_season, images[]).

- Backend: `GET/POST/PUT/DELETE /destinations` CRUD router, admin-only for write operations.

- Write an Alembic migration and a seed script populating ~30–50 real Pakistan destinations (Hunza, Skardu, Naran, Lahore Fort, etc.) for demo purposes.

Key Files / Modules

/backend/app/models/destination.py  ·  /backend/app/api/destinations.py  ·  /backend/scripts/seed_destinations.py

Acceptance Criteria

Seed script populates the DB; CRUD endpoints work and are covered by integration tests.

RER-36  Personalized home/discovery feed skeleton

Objective

Give users a landing page immediately after login, matching the AI-prompt-hero wireframe.

Development Steps

- Web: build the home page layout — hero section with an AI prompt input, 'Trending Destinations' carousel, 'Group Trips' section.

- Backend: `GET /home/feed` returning trending destinations (simple popularity/seed ordering for now) and any public organizer trips.

- Wire the hero's AI prompt input to route into the full planner (RER-47) on submit.

Key Files / Modules

/backend/app/api/home.py  ·  /web/src/pages/Home.tsx

Acceptance Criteria

Home page loads real seeded destinations; clicking the AI prompt input navigates to the planner.

# 4. Destination Discovery

Jira Epic: RER-4

RER-37  Search bar with autocomplete

Objective

Let users quickly find a destination by typing a city, region, or landmark.

Development Steps

- Backend: `GET /destinations/autocomplete?q=` using Postgres `ILIKE` + `pg_trgm` similarity ranking, limited to top 8 results.

- Web: debounce input (300ms), render a dropdown of matches with destination thumbnail + name.

- Keyboard navigation (up/down/enter) support in the dropdown.

Key Files / Modules

/backend/app/api/destinations.py  ·  /web/src/components/SearchBar.tsx

Acceptance Criteria

Typing 'hun' surfaces Hunza within the top results in under 200ms locally.

RER-38  Filter panel

Objective

Let users narrow destination results by province, budget, activity, season, and accessibility.

Development Steps

- Backend: extend `GET /destinations/search` to accept `province`, `budget_max`, `activity`, `season`, `accessible` query params, combined with AND logic.

- Web: build the filter panel UI (matching wireframe) with checkboxes/sliders, applying filters via URL query params for shareability.

- Add an active-filter chip row showing what's currently applied, with per-chip clear.

Key Files / Modules

/backend/app/api/destinations.py  ·  /web/src/components/FilterPanel.tsx

Acceptance Criteria

Combining 3+ filters returns the correct intersected result set, verified against seed data.

RER-39  Map view mode with clustered pins

Objective

Give users a spatial view of destinations, matching the interactive map wireframe.

Development Steps

- Web: integrate `mapbox-gl` (or `react-map-gl` wrapper), initialize centered on Pakistan.

- Plot destination pins from search results; use Mapbox's built-in clustering (via a GeoJSON source with `cluster: true`) for dense areas.

- Clicking a cluster zooms in; clicking a pin opens a popup preview linking to the detail page.

- Add a toggle between list view and map view sharing the same filtered dataset.

Key Files / Modules

/web/src/components/DestinationMap.tsx

Acceptance Criteria

Map renders all seeded destinations with clustering active below zoom level 8; popup links work.

RER-40  Destination detail page

Objective

Give users all the information needed to decide on a destination, matching the wireframe layout.

Development Steps

- Backend: `GET /destinations/{id}` returning full destination details plus a placeholder weather stub (real integration comes with Sprint 14 notifications work).

- Web: build the detail page — photo gallery (carousel), description, nearby hotels list (static/seeded for now), reviews section, offline-map-download placeholder button.

- Add a prominent 'Add to itinerary' / 'Plan a trip here' CTA linking into the AI planner with this destination pre-filled.

Key Files / Modules

/backend/app/api/destinations.py  ·  /web/src/pages/DestinationDetail.tsx

Acceptance Criteria

Navigating from search or map to a destination shows accurate, complete data; CTA correctly pre-fills the planner.

RER-41  Destinations search API with combined filters

Objective

Ensure the search endpoint performs well under the combined load of text search + filters.

Development Steps

- Add a `pg_trgm` GIN index on `destinations.name` and `description` for fast ILIKE/similarity queries.

- Add B-tree indexes on `province`, `season` for filter performance.

- Write a load test (e.g. with `locust` or simple `pytest-benchmark`) confirming p95 latency under 300ms against the seeded dataset at expected scale (~500 destinations).

- Add response caching (Redis, short TTL) for common unfiltered queries.

Key Files / Modules

/backend/alembic/versions/  ·  /backend/app/api/destinations.py

Acceptance Criteria

Benchmark confirms p95 < 300ms; integration tests cover each filter combination.

# 5. AI / RAG Pipeline

Jira Epic: RER-5

RER-42  Generate & ingest destination embeddings

Objective

Build the vector representation of every destination so the planner can retrieve relevant context.

Development Steps

- Choose a Sentence Transformers model (e.g. `all-MiniLM-L6-v2` or a multilingual variant for Urdu support).

- Write an ingestion script that reads all `Destination` rows, concatenates name+description+tags into a single text, and encodes it into a vector.

- Create a Qdrant collection `destinations` with the correct vector size/distance metric (cosine).

- Upsert vectors with destination `id` as the point ID and metadata payload (name, province, tags) for filtering.

- Make the script idempotent — re-running it should upsert, not duplicate.

Key Files / Modules

/backend/scripts/ingest_embeddings.py

Acceptance Criteria

Running the script twice leaves exactly one vector per destination in Qdrant; a manual similarity query returns sensible neighbors.

RER-43  RAG retrieval service with reranking

Objective

Return the most relevant destinations/itinerary snippets for a given planner query.

Development Steps

- Implement a `RAGRetriever` service class wrapping the Qdrant client's `search()` call, embedding the query text at request time with the same model used for ingestion.

- Add metadata filtering support (e.g. restrict to a province if the user specified one).

- Add a reranking step — either a cross-encoder model or a simple heuristic boost (e.g. exact tag match) applied to the top-K vector results before returning the final top-N.

- Wrap this as a LangChain custom retriever so it plugs into the agent chain built in RER-48.

Key Files / Modules

/backend/app/services/rag_retriever.py

Acceptance Criteria

Given a sample query ('mountain trekking under 15000 PKR'), the retriever returns destinations that a human reviewer agrees are relevant.

RER-44  Versioned prompt templates for itinerary generation

Objective

Keep the LLM prompts editable and versioned rather than hard-coded strings scattered through the codebase.

Development Steps

- Store prompt templates as versioned files/DB rows (e.g. `prompt_templates` table: name, version, template_text, is_active).

- Build a `PromptRegistry` service that loads the active version of a named template at runtime.

- Write the initial itinerary-generation system prompt: instructs the model to output structured JSON matching the itinerary schema (built in RER-48), grounded only in retrieved context.

- Design this so the admin config editor (RER-68) can later update templates without a code deploy.

Key Files / Modules

/backend/app/models/prompt_template.py  ·  /backend/app/services/prompt_registry.py

Acceptance Criteria

Swapping the active template version changes generation behavior without a restart; old versions remain queryable for rollback.

RER-45  Cost-estimator data pipeline

Objective

Provide realistic budget estimates by aggregating transport/hotel pricing data.

Development Steps

- Define a `PriceEstimate` model keyed by route/region and category (bus, van, flight, budget hotel, mid hotel).

- Write a scheduled job (APScheduler or a cron-triggered script) that refreshes this table from a curated dataset or scraped/partner source.

- Expose a `get_estimated_cost(destinations, days, budget_tier)` service function the planner (RER-49) and itinerary builder (RER-58) both call.

Key Files / Modules

/backend/app/models/price_estimate.py  ·  /backend/app/jobs/refresh_prices.py

Acceptance Criteria

Running the refresh job populates realistic price ranges; the estimator function returns a total within a sane range for a 3-day Hunza trip.

RER-46  Retrieval evaluation harness

Objective

Catch retrieval quality regressions before they reach the planner UI.

Development Steps

- Curate a fixed set of ~20 representative queries with a human-labeled 'expected relevant destinations' list.

- Write a script that runs each query through the retriever and computes precision@5 / recall@5 against the labels.

- Wire this into CI as an optional/manual job (not blocking every PR, since it needs the seeded Qdrant data) that fails if average precision drops below an agreed threshold.

Key Files / Modules

/backend/tests/eval/retrieval_eval.py  ·  /backend/tests/eval/queries.json

Acceptance Criteria

The harness runs end-to-end and reports a baseline precision score the team signs off on before Sprint 5 begins.

# 6. AI Conversational Planner

Jira Epic: RER-6

RER-47  Split-panel planner UI

Objective

Build the core planner screen: chat on the left, live itinerary preview on the right.

Development Steps

- Web: build a two-column responsive layout (stacks vertically on mobile web) — `ChatPanel` and `ItineraryPreviewPanel`.

- ChatPanel: message list (user/assistant bubbles), input box, streaming indicator.

- ItineraryPreviewPanel: renders the current itinerary JSON as a day-by-day card list, updating reactively as new data streams in.

- Wire both panels to a shared state store (Zustand/Redux) keyed by conversation ID.

Key Files / Modules

/web/src/features/planner/PlannerPage.tsx  ·  /web/src/features/planner/ChatPanel.tsx  ·  /web/src/features/planner/ItineraryPreview.tsx

Acceptance Criteria

UI matches the wireframe; typing a message updates the chat panel and (once wired to RER-48) the preview panel.

RER-48  LangChain agent orchestration

Objective

Turn a chat conversation into a structured, retrieval-grounded itinerary.

Development Steps

- Define the itinerary output schema as a Pydantic model (trip title, days[], each day with stops[], each stop with name/time/cost/notes).

- Build a LangChain chain: conversation history → the RAG retriever (RER-43) → prompt template (RER-44) → LLM call with structured-output parsing (Pydantic output parser or function-calling).

- Expose `POST /planner/chat` as an SSE (or WebSocket) endpoint streaming both natural-language assistant replies and itinerary JSON deltas.

- Persist each conversation and its resulting itinerary draft in the DB (`Conversation`, `ItineraryDraft` tables) so it survives page refresh.

Key Files / Modules

/backend/app/services/planner_agent.py  ·  /backend/app/api/planner.py  ·  /backend/app/models/itinerary.py

Acceptance Criteria

A multi-turn conversation produces a valid, schema-conformant itinerary; malformed LLM output is caught and retried, not shown broken to the user.

RER-49  Inline budget estimator

Objective

Show a running cost total that updates as the itinerary is built.

Development Steps

- Backend: after each itinerary update, call the cost-estimator service (RER-45) and include a `total_estimate` field in the response payload.

- Web: display the estimate prominently in the ItineraryPreviewPanel header, with a subtle animation on change.

- Add a tooltip/breakdown showing per-category costs (transport, lodging, activities) on hover/tap.

Key Files / Modules

/web/src/features/planner/BudgetEstimator.tsx

Acceptance Criteria

Adding or removing a day updates the estimate within one response cycle; breakdown sums correctly to the total.

RER-50  Partial itinerary re-generation on edits

Objective

Let users tweak one part of the plan ('skip the hike on day 3') without regenerating everything.

Development Steps

- Design the agent prompt to accept a 'targeted edit' instruction plus the existing itinerary JSON as context, instructing the model to return only the modified day(s).

- Backend: merge the partial response into the existing `ItineraryDraft` rather than replacing it wholesale.

- Add a diffing step so the frontend can highlight what changed (e.g. a brief highlight animation on the modified day card).

Key Files / Modules

/backend/app/services/planner_agent.py

Acceptance Criteria

Asking to change one day leaves all other days byte-identical in the response; the changed day is visibly highlighted.

RER-51  English + Urdu input handling in chat

Objective

Support bilingual conversations without requiring the user to pick a language upfront.

Development Steps

- Backend: detect input language (e.g. via a lightweight langdetect library or relying on the LLM itself) and instruct the model to reply in the same language.

- Ensure the embeddings model used for retrieval (RER-42) has reasonable multilingual coverage, or add a translation-to-English step before retrieval if not.

- Web: ensure the chat input and message rendering support RTL text direction gracefully when Urdu is detected (full RTL polish happens in RER-91).

Key Files / Modules

/backend/app/services/planner_agent.py  ·  /web/src/features/planner/ChatPanel.tsx

Acceptance Criteria

A conversation started in Urdu receives Urdu replies; switching mid-conversation to English is handled without errors.

RER-52  Shareable itinerary link generation

Objective

Let users share a finished itinerary via a link.

Development Steps

- Backend: `POST /itineraries/{id}/share` generates a unique, unguessable slug and marks the itinerary as shareable (read-only snapshot).

- Backend: `GET /itineraries/shared/{slug}` serves the read-only view without requiring authentication.

- Web: add a 'Share' button that copies the link to clipboard and shows a confirmation toast.

Key Files / Modules

/backend/app/api/itineraries.py  ·  /web/src/features/planner/ShareButton.tsx

Acceptance Criteria

An anonymous browser can open the shared link and view (but not edit) the itinerary.

# 7. Itinerary Management & Collaboration

Jira Epic: RER-7

RER-53  My Trips tab (Upcoming/Active/Past)

Objective

Give users a home for all their trips, matching the wireframe tabs.

Development Steps

- Backend: `GET /trips?status=upcoming|active|past` filtering by the trip's date range relative to now.

- Web/Mobile: build the tabbed list view with trip cards (destination image, dates, status badge).

- Add empty-state illustrations/messaging for each tab when no trips exist.

Key Files / Modules

/backend/app/api/trips.py  ·  /web/src/pages/MyTrips.tsx

Acceptance Criteria

Seeded trips with varying dates correctly sort into the right tab.

RER-54  Trip detail view

Objective

Show the full picture of a single trip: itinerary, map, costs, packing list.

Development Steps

- Backend: `GET /trips/{id}` returning the full itinerary with days/stops, plus a computed cost breakdown.

- Web/Mobile: build the day-by-day timeline component, a route map (reusing the Mapbox integration from RER-39) plotting all stops in order.

- Backend: `POST /trips/{id}/packing-list` — call the LLM once with the itinerary context to generate a suggested packing checklist; store it so it isn't regenerated on every view.

- Web/Mobile: render the checklist with checkable items (local state, persisted via a lightweight `PATCH` for checked items).

Key Files / Modules

/backend/app/api/trips.py  ·  /backend/app/services/packing_list_service.py  ·  /web/src/pages/TripDetail.tsx

Acceptance Criteria

Trip detail shows an accurate route map and a sensible, editable packing list.

RER-55  Collaborative trip editing

Objective

Let trip owners invite companions who can view and suggest edits.

Development Steps

- Backend: `TripCollaborator` model (trip_id, user_id or invited_email, role: viewer|editor, status: pending|accepted).

- Backend: `POST /trips/{id}/invite` sends an email/generates a shareable invite link; `POST /trips/invites/{token}/accept` links the collaborator once they sign in.

- Backend: `POST /trips/{id}/suggestions` lets a collaborator propose a change without directly mutating the owner's itinerary; owner can accept/reject via `PATCH`.

- Web/Mobile: build the invite modal and a 'Suggestions' panel showing pending proposed changes to the owner.

Key Files / Modules

/backend/app/models/trip_collaborator.py  ·  /backend/app/api/trips.py  ·  /web/src/features/trips/InviteModal.tsx

Acceptance Criteria

Two test accounts can collaborate: one invites, the other suggests an edit, the owner accepts it and sees it reflected.

RER-56  PDF export of itinerary

Objective

Let users download their itinerary for offline reference.

Development Steps

- Backend: build an HTML template (Jinja2) rendering the itinerary in a clean, printable layout.

- Use WeasyPrint (or a headless-Chromium alternative) to render the HTML to PDF server-side.

- `GET /trips/{id}/export.pdf` streams the generated file with an appropriate filename.

- Web/Mobile: add a 'Download PDF' button on the trip detail page.

Key Files / Modules

/backend/app/templates/itinerary_pdf.html  ·  /backend/app/services/pdf_export_service.py

Acceptance Criteria

The exported PDF visually matches the on-screen itinerary and opens correctly in standard PDF viewers.

# 8. Organizer Portal

Jira Epic: RER-8

RER-57  Organizer dashboard

Objective

Give organizers an at-a-glance view of their activity, matching the wireframe stat cards.

Development Steps

- Backend: `GET /organizer/dashboard` aggregating counts (itineraries published, total enrollments, active trips) and average rating for the logged-in organizer.

- Backend: `GET /organizer/activity` returning a recent-activity feed (new enrollments, reviews, messages) sorted by recency.

- Web: build the dashboard layout with stat cards and the activity feed list, matching the wireframe.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/pages/organizer/Dashboard.tsx

Acceptance Criteria

Stats reflect real seeded data accurately; activity feed updates when a new enrollment is created.

RER-58  Itinerary builder

Objective

Let organizers construct and publish a trip itinerary, matching the builder wireframe.

Development Steps

- Backend: `POST/PUT /organizer/itineraries` supporting nested day/stop creation, `visibility: public|institution_only|draft`, and `price`.

- Web: build the day-by-day stop editor (add/remove/reorder stops via drag-and-drop) with an auto-plotted map (reusing Mapbox integration) showing the route live as stops are added.

- Add an 'AI-assist' button that calls a variant of the planner agent (RER-48) pre-seeded with the organizer's chosen destinations, returning a draft itinerary the organizer can then edit.

- Add pricing fields and a visibility selector matching the wireframe options.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/features/organizer/ItineraryBuilder.tsx

Acceptance Criteria

An organizer can build a multi-day itinerary from scratch or via AI-assist, save as draft, and publish.

RER-59  Participant management table

Objective

Let organizers see and manage who has enrolled in their trip.

Development Steps

- Backend: `GET /organizer/trips/{id}/participants` returning enrollment rows with domain-verified and GPS-consent flags.

- Backend: `PATCH /organizer/enrollments/{id}` for approve/reject actions; `GET /organizer/trips/{id}/participants/export.csv` for CSV export.

- Web: build the participant table matching the wireframe columns, with bulk-select and approve/reject actions.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/features/organizer/ParticipantsTable.tsx

Acceptance Criteria

Approving/rejecting an enrollment updates its status immediately; CSV export contains all visible columns correctly.

RER-60  FYP-I demo prep

Objective

Ensure the mid-project evaluation has a smooth, reliable demo.

Development Steps

- Write a seed script populating realistic demo data: a few organizers, published itineraries, and enrolled participants.

- Draft a demo script walking through: customer AI planning → organizer publishing → participant enrollment → organizer viewing participants.

- Rehearse the demo against the staging environment at least twice, timing each segment.

Key Files / Modules

/backend/scripts/seed_demo_data.py  ·  /docs/fyp1_demo_script.md

Acceptance Criteria

The full demo runs unattended against staging without errors, within the allotted time.

# 9. Institutional Domain Locking & Admin Approvals

Jira Epic: RER-9

RER-61  Admin organizer-approval queue

Objective

Let admins review and act on pending organizer applications.

Development Steps

- Backend: `GET /admin/organizers?status=pending` listing applications with their uploaded documents.

- Backend: `POST /admin/organizers/{id}/approve` (optionally attaching a domain if institutional) and `POST /admin/organizers/{id}/reject`.

- Web: build the approval queue table with a document preview modal and approve/reject action buttons, matching the wireframe.

Key Files / Modules

/backend/app/api/admin.py  ·  /web/src/pages/admin/OrganizerQueue.tsx

Acceptance Criteria

Approving an institutional organizer correctly links the chosen domain; rejecting sets status and notifies (RER-64).

RER-62  Domain registry management screen

Objective

Let admins view and manage all institutional domains on the platform.

Development Steps

- Backend: `GET/POST/PATCH /admin/domains` full CRUD on the `Domain` model built in RER-31.

- Web: build the registry table (domain, type, organizer, students verified count, status) matching the wireframe, with an 'add institution' modal.

Key Files / Modules

/backend/app/api/admin.py  ·  /web/src/pages/admin/DomainRegistry.tsx

Acceptance Criteria

Adding a new institution via the UI makes it immediately usable for domain matching (RER-27, RER-63).

RER-63  Enrollment-time domain re-check enforcement

Objective

Prevent non-institutional users from enrolling in a domain-locked trip, even via a direct link.

Development Steps

- Backend: in the `POST /trips/{id}/enroll` handler, if the trip's visibility is `institution_only`, re-verify the current user's email domain against the trip's linked `Domain` record — do not rely on any client-side flag.

- Return a clear 403 with an explanatory message if the domain doesn't match.

- Write an automated negative test: attempt enrollment with a non-matching email against a domain-locked trip via direct API call, assert rejection.

Key Files / Modules

/backend/app/api/trips.py  ·  /backend/tests/test_domain_lock.py

Acceptance Criteria

The negative test passes in CI; manual attempt with a mismatched email is blocked even with a direct trip link.

RER-64  Templated approval/rejection emails

Objective

Automatically notify organizers of admin decisions.

Development Steps

- Set up a transactional email provider (e.g. SendGrid/Postmark) and a `send_email(template, to, context)` service wrapper.

- Create approval and rejection email templates (HTML + plaintext fallback).

- Trigger the appropriate email from the approve/reject endpoints built in RER-61.

Key Files / Modules

/backend/app/services/email_service.py  ·  /backend/app/templates/emails/

Acceptance Criteria

Approving/rejecting a test organizer application sends the correct email, verified in the provider's sandbox/test inbox.

# 10. Admin Console

Jira Epic: RER-10

RER-65  Admin dashboard

Objective

Give admins a platform-wide operational overview.

Development Steps

- Backend: `GET /admin/dashboard` aggregating user counts, active trips, revenue summary (sum of completed payments), and pending-approval alerts.

- Web: build the dashboard with metric cards and an alerts panel (pending organizer approvals, flagged content, failed payments), matching the wireframe.

Key Files / Modules

/backend/app/api/admin.py  ·  /web/src/pages/admin/AdminDashboard.tsx

Acceptance Criteria

Metrics match manually-computed values against seeded data.

RER-66  User management & content moderation

Objective

Let admins review flagged content and manage problematic accounts.

Development Steps

- Backend: a `Flag` model (content_type, content_id, reason, status) plus `GET /admin/flags` and `PATCH /admin/flags/{id}` (resolve/takedown).

- Backend: a warning/strike system on `User` (warning_count) — auto-suspend (`is_suspended=true`) at 3 strikes via a service function called on each new warning.

- Web: build the moderation queue UI with bulk takedown actions and a user detail view showing strike history.

Key Files / Modules

/backend/app/models/flag.py  ·  /backend/app/services/moderation_service.py  ·  /web/src/pages/admin/Moderation.tsx

Acceptance Criteria

Issuing a 3rd warning to a test user automatically suspends their account; suspended users cannot log in.

RER-67  Destination & content management

Objective

Let admins manage destination data and publish travel advisories.

Development Steps

- Reuse the destinations CRUD (RER-35) but expose it through the admin UI with richer editing (image upload, tag management).

- Backend: an `Advisory` model (message, severity, region, active_from/to) and `POST/GET /admin/advisories`.

- Web: build the advisory publishing form and a banner component that surfaces active advisories on relevant destination pages.

Key Files / Modules

/backend/app/models/advisory.py  ·  /web/src/pages/admin/ContentManagement.tsx

Acceptance Criteria

Publishing an advisory for a region immediately shows the banner on that region's destination pages.

RER-68  System configuration console

Objective

Give admins operational control without needing a code deploy.

Development Steps

- Backend: a `FeatureFlag` model + `GET/PATCH /admin/feature-flags`; a simple `is_enabled(flag_name)` helper used elsewhere in the codebase.

- Backend: expose the `PromptRegistry` (RER-44) through `GET/PATCH /admin/prompt-templates` so admins can edit and activate prompt versions.

- Backend: `GET/PATCH /admin/notification-templates` for editable notification copy.

- Backend: `GET /admin/audit-log` returning all recorded admin actions (see RER-63/RER-66 for what gets logged) with filtering by actor/date/action type.

- Web: build a tabbed system-config page covering all four areas above.

Key Files / Modules

/backend/app/models/feature_flag.py  ·  /backend/app/api/admin.py  ·  /web/src/pages/admin/SystemConfig.tsx

Acceptance Criteria

Toggling a feature flag changes behavior live in staging without a restart; audit log shows every admin mutation with actor and timestamp.

# 11. Mobile App Foundation

Jira Epic: RER-11

RER-69  Flutter app shell & bottom nav

Objective

Stand up the navigational skeleton every mobile feature will live inside.

Development Steps

- Set up `go_router` (or Navigator 2.0) with named routes for Home/Explore/Plan/Trips/Profile.

- Build a `BottomNavShell` widget wrapping the router's shell route, matching brand styling from the design tokens (RER-33).

- Add placeholder screens for each tab so navigation can be verified end-to-end before features land.

Key Files / Modules

/mobile/lib/core/router.dart  ·  /mobile/lib/core/widgets/bottom_nav_shell.dart

Acceptance Criteria

Tapping each bottom nav icon navigates to the correct placeholder screen and preserves state per tab.

RER-70  Mobile auth & onboarding parity

Objective

Bring the web sign-up/onboarding experience to mobile.

Development Steps

- Build the sign-up screen (email/password + Google Sign-In via `google_sign_in` package) calling the same `/auth/*` endpoints as web.

- Implement secure token storage using `flutter_secure_storage` for access/refresh tokens.

- Port the onboarding quiz (RER-32) as a Flutter `PageView`-based wizard.

Key Files / Modules

/mobile/lib/features/auth/  ·  /mobile/lib/features/onboarding/

Acceptance Criteria

A new user can sign up and complete onboarding on a physical/emulated device, ending on the home tab.

RER-71  Mobile discovery feed & destination detail

Objective

Port destination browsing to mobile with a native feel.

Development Steps

- Build the home feed screen (`ListView`/`GridView` of destination cards) calling `GET /home/feed` and `GET /destinations/search`.

- Build the destination detail screen with a `PageView` photo gallery and the same core sections as web (description, reviews, weather stub).

- Use `cached_network_image` for efficient image loading given mobile bandwidth constraints.

Key Files / Modules

/mobile/lib/features/discovery/

Acceptance Criteria

Discovery and detail screens show real data and perform smoothly (no jank) on a mid-range test device.

RER-72  Full-screen mobile AI chat planner

Objective

Bring the planner experience to mobile in a screen-appropriate layout.

Development Steps

- Build a full-screen chat UI (no split panel — swap between chat and itinerary preview via a toggle/tab, given limited screen width).

- Connect to the same `/planner/chat` streaming endpoint using an SSE client package (or WebSocket) for Dart.

- Reuse the itinerary preview rendering logic conceptually from web, adapted to Flutter widgets.

Key Files / Modules

/mobile/lib/features/planner/

Acceptance Criteria

A full planning conversation works end-to-end on mobile, producing the same itinerary quality as web.

# 12. Offline-First Architecture

Jira Epic: RER-12

RER-73  SQLite local data store

Objective

Give the mobile app a local cache layer independent of network availability.

Development Steps

- Add `sqflite` (or `drift` for a more type-safe layer) and define local tables mirroring server itinerary/destination shapes.

- Build a repository layer (`ItineraryRepository`, `DestinationRepository`) that reads from local SQLite first and falls back to/refreshes from the network.

- Cache downloaded map tiles using Mapbox's offline region API.

Key Files / Modules

/mobile/lib/core/db/  ·  /mobile/lib/data/repositories/

Acceptance Criteria

With network disabled, previously-viewed itineraries and destinations still load from local storage.

RER-74  Download itinerary & maps before travel

Objective

Let users explicitly prepare for offline travel.

Development Steps

- Add a 'Download for offline' button on the trip detail screen that triggers full itinerary data caching plus the relevant Mapbox offline region download.

- Show download progress and a completion state.

- Add a persistent offline indicator in the app header/AppBar when the device has no connectivity (using `connectivity_plus`).

Key Files / Modules

/mobile/lib/features/trips/offline_download.dart  ·  /mobile/lib/core/widgets/offline_indicator.dart

Acceptance Criteria

After downloading and going into airplane mode, the trip and its map remain fully viewable.

RER-75  Background sync service on reconnect

Objective

Push locally-made changes to the server once connectivity returns.

Development Steps

- Add a `synced: bool` flag to locally-created/modified rows (trip status changes, photo uploads, visited-place logs).

- Build a `SyncService` that listens for connectivity restoration (`connectivity_plus` stream) and pushes all unsynced rows in a batch.

- Handle conflict resolution simply for v1: last-write-wins by timestamp, documented clearly for future improvement.

Key Files / Modules

/mobile/lib/core/sync/sync_service.dart

Acceptance Criteria

Changes made fully offline appear on the server within seconds of reconnecting, with zero data loss in a scripted test.

RER-76  Last-synced timestamps on cached content

Objective

Give users visibility into how fresh their offline data is.

Development Steps

- Store a `last_synced_at` timestamp alongside each cached entity.

- Display a small 'Last updated Xm ago' label on trip/destination cards when viewing cached (offline) content.

Key Files / Modules

/mobile/lib/core/widgets/last_synced_label.dart

Acceptance Criteria

The label updates correctly after a fresh sync and accurately reflects staleness when offline.

# 13. Store-and-Forward GPS Tracking

Jira Epic: RER-13

RER-77  Background GPS logging service

Objective

Capture location continuously even when the app is backgrounded, without requiring connectivity.

Development Steps

- Integrate `flutter_background_geolocation` (or `geolocator` + a foreground service on Android) to log position every 30 seconds.

- Write each fix (timestamp, lat, long, altitude, accuracy, battery level) to a local SQLite `gps_logs` table with `synced=false`.

- Request and handle the necessary background-location and battery-optimization-exemption permissions on both platforms.

Key Files / Modules

/mobile/lib/features/tracking/gps_logger_service.dart

Acceptance Criteria

With the app backgrounded and network off, logs continue to accumulate locally at the expected interval.

RER-78  Battery-aware interval scaling

Objective

Extend device battery life during multi-day trips by logging less frequently when battery is low.

Development Steps

- Read battery level periodically via `battery_plus`.

- Adjust the logging service's interval to 120s when battery drops below 20%, reverting to 30s once charging or above threshold.

Key Files / Modules

/mobile/lib/features/tracking/gps_logger_service.dart

Acceptance Criteria

Simulated low-battery state (via emulator battery controls) measurably changes the logging interval.

RER-79  Incremental GPS sync & breadcrumb stitching

Objective

Upload only new location data efficiently and reconstruct a continuous trail server-side.

Development Steps

- Mobile: batch all `synced=false` rows and `POST /gps/sync` on each successful connectivity window; mark rows synced only after server 200 confirmation.

- Backend: `POST /gps/sync` upserts points into a `gps_logs` table keyed by (device_id, timestamp) to be idempotent against retries.

- Backend: `GET /gps/trips/{id}/breadcrumbs` returns all points for a trip ordered by timestamp, effectively stitching together gap periods automatically since points are stored individually and sorted.

Key Files / Modules

/backend/app/api/gps.py  ·  /mobile/lib/features/tracking/gps_sync_service.dart

Acceptance Criteria

A simulated 2-hour offline period followed by reconnect uploads all accumulated points and the breadcrumb endpoint returns a correctly ordered, gap-free-looking trail.

RER-80  Customer live tracking screen

Objective

Show the traveler their own tracking status, matching the wireframe.

Development Steps

- Build a screen showing: offline-logging badge (on/off), last-synced timestamp, and stats (log entry count, current battery, current interval).

- Pull this data from the local `GpsLoggerService` state, refreshing on a short timer.

Key Files / Modules

/mobile/lib/features/tracking/live_tracking_screen.dart

Acceptance Criteria

All four data points update live and match the actual logger service state during a test walk.

RER-81  Consent-gated parent invite & breadcrumb view

Objective

Let a traveler explicitly consent to share their location with a parent/guardian.

Development Steps

- Backend: a `TrackingConsent` model (trip_id, traveler_id, viewer_email, status: pending|accepted|revoked).

- Backend: `POST /gps/trips/{id}/consent-invite` sends an invite; the invited party can only view `GET /gps/trips/{id}/breadcrumbs` if their consent record is `accepted` — enforce this server-side, not just client-side.

- Web/Mobile: build the read-only breadcrumb map view for the consenting parent, and the invite flow with a clear revoke option for the traveler.

Key Files / Modules

/backend/app/models/tracking_consent.py  ·  /backend/app/api/gps.py

Acceptance Criteria

An unaccepted or revoked consent record correctly blocks breadcrumb access even with a valid account; a test negative case confirms this.

RER-82  Organizer group GPS dashboard

Objective

Let organizers monitor an entire group's location during a trip.

Development Steps

- Backend: `GET /organizer/trips/{id}/gps-overview` returning each participant's latest known position, last-seen timestamp, and online/offline status.

- Web: build a live map (Mapbox) plotting all participants as markers, plus a card list showing offline participants prominently.

- Add a configurable signal-loss alert threshold (e.g. 'alert if no update for 30 min') with a visible warning state on the affected participant's card.

- Poll or use a WebSocket subscription for near-real-time updates.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/features/organizer/GroupTrackingDashboard.tsx

Acceptance Criteria

Stopping location updates for a seeded test participant triggers the signal-loss warning after the configured threshold.

RER-83  Missed check-in push notifications

Objective

Proactively alert parents/organizers when a traveler misses an expected check-in.

Development Steps

- Backend: a scheduled job checking each active trip's participants against the signal-loss threshold (RER-82) and, if breached, triggering a push notification.

- Integrate a push provider (Firebase Cloud Messaging) for both mobile and web notification delivery.

- Ensure notifications are sent to both the organizer and any consented parent viewers (RER-81).

Key Files / Modules

/backend/app/jobs/check_missed_checkins.py  ·  /backend/app/services/push_notification_service.py

Acceptance Criteria

Simulating a missed check-in in staging triggers a push notification to the correct recipients within one job-cycle interval.

RER-84  GPS data retention job

Objective

Automatically delete GPS logs 30 days after trip end, per the privacy policy.

Development Steps

- Write a scheduled job that finds trips with `end_date` more than 30 days in the past and deletes their associated `gps_logs` rows.

- Log retention job runs (count deleted, any failures) for auditability.

- Add a dry-run mode for safe verification before enabling the destructive delete in production.

Key Files / Modules

/backend/app/jobs/gps_retention.py

Acceptance Criteria

Dry-run against seeded old records correctly identifies rows for deletion; live run removes them and logs the action.

# 14. Bookings & Payments

Jira Epic: RER-14

RER-85  Accommodation & transport search

Objective

Let users find lodging and transport options matching their itinerary.

Development Steps

- Backend: `Accommodation` and `TransportOption` models (or integrate a partner API if available) filterable by destination, date range, and price.

- Backend: `GET /bookings/search?destination=&dates=&type=` aggregating results across categories.

- Web/Mobile: build the search/results UI within the trip detail flow, allowing the user to add a selection to their itinerary.

Key Files / Modules

/backend/app/models/accommodation.py  ·  /backend/app/api/bookings.py

Acceptance Criteria

Searching for a seeded destination and date range returns plausible, filterable results.

RER-86  Payment gateway integration

Objective

Accept payment for bookings via Pakistani payment methods.

Development Steps

- Integrate Safepay's SDK/API as the primary gateway: create a checkout session, handle redirect/callback.

- Integrate JazzCash as a secondary option following their documented checkout flow.

- Backend: a `Payment` model tracking gateway, status, amount, and a webhook handler (`POST /payments/webhook/{gateway}`) verifying signatures and updating payment status idempotently.

- Test all flows against each gateway's sandbox environment.

Key Files / Modules

/backend/app/services/payment_gateways/  ·  /backend/app/api/payments.py

Acceptance Criteria

A sandbox payment completes end-to-end for both gateways; duplicate webhook delivery does not double-process a payment.

RER-87  Booking confirmation & refund tracking

Objective

Close the loop after payment with confirmation and give users visibility into cancellations.

Development Steps

- Trigger a confirmation email (reusing the email service from RER-64) and an SMS (via Twilio or a local SMS gateway) on successful payment.

- Backend: `POST /bookings/{id}/cancel` initiating a refund request through the relevant gateway, tracking status through `pending → processed → completed`.

- Web/Mobile: show booking/refund status clearly on the trip detail page.

Key Files / Modules

/backend/app/services/sms_service.py  ·  /backend/app/api/bookings.py

Acceptance Criteria

A test cancellation correctly initiates a sandbox refund and the status updates visibly as the gateway processes it.

RER-88  Organizer revenue dashboard

Objective

Let travel agency organizers track earnings.

Development Steps

- Backend: `GET /organizer/revenue` aggregating completed payments tied to the organizer's published trips, grouped by trip and by month.

- Backend: a `Payout` model and `GET /organizer/payouts` showing payout history.

- Web: build a revenue dashboard with a summary chart (e.g. using `recharts`) and a payout history table.

Key Files / Modules

/backend/app/api/organizer.py  ·  /web/src/features/organizer/RevenueDashboard.tsx

Acceptance Criteria

Revenue totals match the sum of seeded completed payments for that organizer's trips.

RER-89  Admin payments & financials console

Objective

Give admins full visibility and control over the platform's financial operations.

Development Steps

- Backend: `GET /admin/payments` full transaction log with filters (status, gateway, date range); `GET /admin/disputes` and a resolution workflow.

- Backend: `PATCH /admin/settings/fees` for platform fee percentage configuration; `POST /admin/payouts/schedule` for payout scheduling.

- Backend: `GET /admin/gateway-health` pinging each configured gateway's status endpoint and surfacing up/down state.

- Web: build the admin financials console covering all four areas.

Key Files / Modules

/backend/app/api/admin.py  ·  /web/src/pages/admin/Financials.tsx

Acceptance Criteria

An admin can locate any transaction, resolve a test dispute, and see accurate gateway health status.

# 15. Notifications, Accessibility & Localization

Jira Epic: RER-15

RER-90  Real-time notification service

Objective

Deliver timely alerts across weather, advisories, bookings, and social activity.

Development Steps

- Set up a WebSocket endpoint (`/ws/notifications`) authenticated per user, backed by Redis pub/sub so any backend instance can publish to a connected client.

- Build notification-trigger services: weather-alert checker (integrate a weather API), advisory publisher hook (from RER-67), booking-reminder scheduler, and companion-activity event publisher (from trip collaboration in RER-55).

- Web/Mobile: build a notification bell/inbox UI with real-time badge updates and a persisted notification history endpoint (`GET /notifications`).

Key Files / Modules

/backend/app/api/notifications_ws.py  ·  /backend/app/services/notification_triggers/

Acceptance Criteria

Triggering each notification type in staging results in a real-time update appearing in the connected client within seconds.

RER-91  Urdu localization & RTL pass

Objective

Make the platform genuinely usable for Urdu-speaking users, not just translated.

Development Steps

- Set up i18n tooling (`react-i18next` for web, `flutter_localizations` + `intl` for mobile) with `en` and `ur` locale files.

- Translate all customer-facing flows (onboarding, planner, trips, bookings) into Urdu, working with a native speaker for accuracy.

- Add the Noto Nastaliq Urdu font and configure `direction: rtl` styling for the Urdu locale, testing layout mirroring on every translated screen.

Key Files / Modules

/web/src/locales/ur.json  ·  /mobile/lib/l10n/app_ur.arb

Acceptance Criteria

Switching the app to Urdu renders all translated screens correctly in RTL with no layout breakage, verified via screenshots.

RER-92  WCAG 2.1 AA accessibility audit

Objective

Ensure the platform is usable by people relying on assistive technology.

Development Steps

- Run an automated scan (axe-core for web) across all core flows and fix reported issues (missing alt text, insufficient contrast, missing form labels).

- Manually test the booking and itinerary flows with a screen reader (VoiceOver/TalkBack) end-to-end.

- Audit tap target sizes across mobile screens, resizing any below 44×44px.

- Document findings and fixes in an accessibility audit report.

Key Files / Modules

/docs/accessibility_audit_report.md

Acceptance Criteria

axe-core reports zero critical issues on core flows; a screen-reader walkthrough of booking completes without confusion.

RER-93  Performance & caching pass

Objective

Keep the app responsive as data volume grows.

Development Steps

- Add Redis caching (with sensible TTLs and cache-busting on writes) to the destination search, home feed, and RAG retrieval endpoints.

- Profile the slowest endpoints (e.g. via FastAPI middleware timing logs) and add missing database indexes where needed.

- Run a before/after load test to quantify the improvement.

Key Files / Modules

/backend/app/core/cache.py

Acceptance Criteria

Load test shows a measurable latency improvement on the cached endpoints with no stale-data bugs introduced.

# 16. QA, Security & Hardening

Jira Epic: RER-16

RER-94  Full E2E regression suite

Objective

Guard the five most critical user journeys against regressions before launch.

Development Steps

- Set up Playwright (web) covering: AI trip planning end-to-end, institutional student joining a domain-locked trip, organizer publishing a trip, admin approving an organizer, and parent tracking a child's trip.

- Wire the suite into CI as a nightly job (and on-demand for release branches) against a seeded staging-like environment.

- Add basic mobile E2E coverage (via `integration_test` package) for the equivalent mobile flows where they differ meaningfully from web.

Key Files / Modules

/web/e2e/  ·  /mobile/integration_test/

Acceptance Criteria

All five flows pass reliably (no flaky failures across 3 consecutive runs) in CI.

RER-95  Security review & penetration pass

Objective

Find and close security gaps before going live.

Development Steps

- Run a dependency vulnerability scan (`pip-audit`, `npm audit`, `flutter pub outdated` + known-CVE check) and remediate high/critical findings.

- Add secrets scanning to CI (e.g. `gitleaks`) to catch accidentally committed keys.

- Manually attempt RBAC bypass across every role boundary (customer→admin routes, unauthenticated access to protected data) and fix any gaps found.

- Add rate limiting (Redis-backed, per-IP and per-user) to the auth and AI planner endpoints to prevent abuse.

Key Files / Modules

/.github/workflows/security.yml  ·  /backend/app/core/rate_limit.py

Acceptance Criteria

Zero critical/high vulnerabilities remain open; a documented pentest checklist has been fully executed with all findings resolved or explicitly accepted.

RER-96  Load testing

Objective

Confirm the system holds up under realistic concurrent usage.

Development Steps

- Write load test scenarios (k6 or Locust) simulating concurrent planner sessions, GPS sync bursts, and search traffic at expected peak levels.

- Run against staging, recording p50/p95/p99 latencies and error rates.

- Identify and fix any bottleneck found (connection pool sizing, missing indexes, LLM call concurrency limits).

Key Files / Modules

/backend/loadtests/

Acceptance Criteria

System sustains the agreed target (e.g. 200 concurrent planner sessions) within acceptable latency and with no error-rate spike.

RER-97  Structured bug bash & triage

Objective

Catch cross-cutting issues a feature-by-feature build misses.

Development Steps

- Organize a time-boxed bug bash session across the whole team, covering all three portals and both mobile platforms.

- Log every found issue in Jira with severity (P0–P3) and reproduction steps.

- Triage as a team, fix all P0/P1 issues before the sprint ends, and schedule remaining lower-priority items into a post-launch backlog.

Key Files / Modules

Jira: bug bash tickets

Acceptance Criteria

Zero P0/P1 issues remain open at sprint close; all findings are logged and triaged.

# 17. Deployment & Launch

Jira Epic: RER-17

RER-98  Production deployment

Objective

Get the full system live on production infrastructure.

Development Steps

- Provision production instances: backend on Railway/Render (Docker deploy from the existing Dockerfile), web on Vercel, managed Postgres/Redis instances, and a production Qdrant cluster.

- Migrate environment variables/secrets into each platform's secret manager; run `alembic upgrade head` against the production database as part of the deploy pipeline.

- Extend the CI/CD workflow (RER-21) with a production deploy job gated by manual approval, triggered from a tagged release.

Key Files / Modules

/.github/workflows/deploy-prod.yml

Acceptance Criteria

A tagged release deploys successfully to production infrastructure and passes a smoke test.

RER-99  Monitoring & alerting setup

Objective

Know immediately when something breaks in production.

Development Steps

- Integrate Sentry (or equivalent) into backend, web, and mobile for error tracking.

- Set up uptime checks (e.g. UptimeRobot/Better Uptime) against key public endpoints with alerting to the team (email/Slack).

- Configure centralized log aggregation for the backend (e.g. via the hosting platform's built-in log drain, or a lightweight ELK/Loki setup).

Key Files / Modules

/backend/app/core/monitoring.py

Acceptance Criteria

A deliberately triggered error in staging shows up in Sentry within a minute; an uptime check alert fires correctly when an endpoint is taken down.

RER-100  Final documentation set

Objective

Leave behind documentation sufficient for evaluation and future maintenance.

Development Steps

- Write an architecture document covering the system design snapshot (services, data flow, key decisions and their ADRs).

- Ensure the OpenAPI spec is complete and accurate; export it as a reference document.

- Write a user manual covering the customer, organizer, and admin experiences with screenshots.

- Compile the FYP report appendix linking back to this development plan and the Jira backlog for full traceability.

Key Files / Modules

/docs/architecture.md  ·  /docs/user_manual.md  ·  /docs/fyp_report_appendix.md

Acceptance Criteria

All four documents are complete, reviewed, and committed to the repo.

RER-101  FYP-II demo rehearsal

Objective

Ensure the final evaluation demo goes smoothly.

Development Steps

- Update the demo script (building on RER-60) to cover the full end-to-end system including mobile, GPS tracking, and payments.

- Rehearse against the live production environment at least twice, with a documented fallback plan (e.g. a recorded backup video) in case of live-demo issues.

- Prepare defense materials: slide deck, anticipated questions, and a live Q&A environment ready to go.

Key Files / Modules

/docs/fyp2_demo_script.md

Acceptance Criteria

The full demo runs successfully end-to-end in production at least twice in rehearsal.

Rah-e-Ravaan — Development Steps per User Story  ·  BSCS FYP  ·  Confidential Draft